# Implementation.md

Project Name: LifeOS

Version: 1.0

Document Type: Development Implementation Plan

Status: Draft

# Table of Contents

- Purpose

- Development Philosophy

- Development Rules

- Build Order

- Sprint Plan

- Definition of Done

- Post-Launch Roadmap

# 1. Purpose

This document provides the complete implementation roadmap for LifeOS.

It defines:

- What to build

- When to build it

- The correct order of implementation

- Dependencies between features

- Milestones

- Release readiness criteria

No development should begin without following this roadmap.

# 2. Development Philosophy

LifeOS follows a Database → Backend → Frontend development approach.

Every feature must be completed from the data layer upwards.

Incorrect order

UI
↓
Backend
↓
Database

Correct order

Database
↓
Model
↓
Repository
↓
Service
↓
Controller
↓
Routes
↓
API Testing
↓
Frontend Integration
↓
UI Polish
↓
Final Testing

Every feature follows this exact lifecycle.

# 3. Development Rules

The following rules are mandatory.

### Rule 1

Never start a frontend screen before its backend API is complete.

### Rule 2

Every feature must have:

- Database schema

- Validation

- API

- Tests

- Error handling

- Loading state

- Empty state

before it is considered complete.

### Rule 3

Never hardcode production data.

All displayed information must originate from MongoDB or calculated from real user data.

### Rule 4

Every completed feature must pass manual testing before starting the next feature.

### Rule 5

Only one module may be under active, in-progress development at a time — a module must reach Definition of Done (Section 6) before the next one starts.

Where the Sprint Plan (Section 5) pairs two modules in the same sprint, they are still built sequentially within that sprint, one completed before the next begins; this is a scheduling grouping, not parallel development.

# 4. Build Order

The implementation order is fixed.

Changing the order requires updating this document.

## Phase 0

### Project Setup

Tasks

- Create GitHub repositories

- Configure Git workflow

- Create README

- Configure ESLint

- Configure Prettier

- Configure Husky

- Configure TypeScript

- Configure Environment Variables

- Configure Folder Structure

- Configure Path Aliases

- Install and configure:

  - Tailwind CSS

  - shadcn/ui

  - Framer Motion

  - Lenis (smooth scroll)

  - Lucide React

  - IconSax

  - Lottie React

  - Magic UI

Deliverable

Development environment ready.

Note: Lenis, IconSax, Lottie React, and Magic UI extend the frontend stack defined in the TRD’s Technology Stack (Section 4) for scroll behaviour, icon coverage, and motion assets.

## Phase 1

### Backend Foundation

Tasks

- Express setup

- MongoDB connection

- Mongoose configuration

- Logging

- Error handling

- Authentication middleware

- Validation middleware

- Rate limiting

- JWT utilities

Deliverable

Production-ready backend foundation.

## Phase 2

### Authentication Module

Implement

- Register

- Login

- Logout

- Refresh Token

- Forgot Password

- Reset Password

- Profile

Acceptance Criteria

- User registration works.

- Login works.

- JWT authentication works.

- Protected routes function correctly.

- Passwords are securely hashed.

## Phase 3

### Dashboard Foundation

Build

- Dashboard Layout

- Sidebar

- Navigation

- Theme Support

- User Menu

- Responsive Layout

No fake statistics.

Dashboard should gracefully display empty states until sufficient user data exists.

## Phase 4

### Task Module

Backend

- Task Model

- CRUD APIs

- Validation

- Filtering

- Sorting

- Pagination

Frontend

- Task List

- Task Details

- Create Task

- Edit Task

- Delete Task

- Complete Task

Acceptance Criteria

Users can fully manage tasks with all changes persisted to the database.

## Phase 5

### Habit Module

Backend

- Habit CRUD

- Habit History

- Streak Calculation

- Reminder Logic

Frontend

- Habit Dashboard

- Habit Calendar

- Habit Statistics

- Streak Display

Acceptance Criteria

Habit completion updates streaks and analytics using real historical data.

## Phase 6

### Journal Module

Backend

- Journal CRUD

- Search

- Tag Filtering

Frontend

- Rich Text Journal

- Mood Selection

- Search

- Journal Timeline

Acceptance Criteria

Users can create, edit, search, and delete journal entries with all data stored securely.

## Phase 7

### Health Module

The Health Module combines wellness tracking with productivity insights.

Backend

- Water Logs CRUD

- Sleep Logs CRUD

- Mood Logs CRUD

- Daily Goal Calculations

- Progress Analytics

Frontend

- Health Dashboard

- Water Tracker

- Sleep Tracker

- Mood Tracker

- Daily Progress Cards

Acceptance Criteria

- Water intake updates daily goals.

- Sleep duration is calculated automatically.

- Mood history displays correctly.

- No manually entered statistics are fabricated.

## Phase 8

### Focus Mode

Backend

- Start Session API

- End Session API

- Session History

- Focus Analytics

Frontend

- Focus Timer

- Fullscreen Focus Mode

- Session Summary

- Focus History

Features

- Pomodoro Timer

- Custom Timer

- Session Notes

- Distraction Counter

- Auto Save

Acceptance Criteria

- Focus sessions are stored successfully.

- Analytics are generated from completed sessions only.

- Interrupted sessions are handled gracefully.

## Phase 9

### Digital Detox Module

Per PRD Section 11.6 and FR-012.

Backend

- Screen Time Goal Settings

- Per-App Limit Settings

- Usage Warning Logic

- Focus Lock / Emergency Unlock

- Weekly Usage Report

- Opportunity Cost Calculator

Frontend

- Digital Detox Dashboard

- App Limit Configuration

- Usage Warning UI

- Weekly Detox Report

- Opportunity Cost Cards

Acceptance Criteria

- Usage reports use actual tracked usage only; no estimated values are shown without a clear “estimated” label.

- Focus Lock can be overridden only through Emergency Unlock.

- Opportunity cost comparisons are derived from the user’s own logged activity (e.g. completed focus sessions), never generic placeholder figures.

## Phase 10

### Emergency Mode

Per PRD Section 11.16.

Backend

- Emergency Mode Toggle API

- Automatic Focus Mode Activation

- Automatic Digital Detox Activation

- Notification Suppression Rules

- Low-Priority Goal Pausing

- Automatic Revert Logic

Frontend

- Emergency Mode Toggle

- Active Emergency Mode Banner

- Emergency Mode Settings

Acceptance Criteria

- Enabling Emergency Mode activates Focus Mode and Digital Detox and reduces notifications, as defined in the PRD.

- Disabling Emergency Mode automatically reverts all affected settings to their prior state.

- Emergency Mode depends on the Focus Mode (Phase 8) and Digital Detox (Phase 9) modules being complete.

## Phase 11

### Reports Module

Backend

- Daily Report Generator

- Weekly Report Generator

- Monthly Report Generator

- Dashboard Analytics

Frontend

- Reports Dashboard

- Charts

- Weekly Summary

- Monthly Summary

Rules

Reports must never display fake data.

If enough historical data does not exist, show an informative empty state.

Example

Keep using LifeOS for a few more days to unlock your first weekly report.

Acceptance Criteria

Every statistic shown must be traceable to real database records.

## Phase 12

### Notifications Module

Backend

- Notification Service

- Reminder Scheduler

- Notification Preferences (channel/category settings — see API.md Section 18)

Frontend

- Notification Centre

- Notification Badge

- Notification Settings

Notification Types

- Tasks

- Habits

- Water

- Sleep

- Reports

- Challenges

- Groups

Acceptance Criteria

Only enabled notifications are delivered.

## Phase 13

### Groups Module

Backend

- Groups CRUD

- Invite System

- Membership Management

- Weekly Goal Voting

- Leaderboard Logic

Frontend

- Group Dashboard

- Members Page

- Leaderboards

- Weekly Goals

- Invitations

Acceptance Criteria

Users can:

- Create groups

- Join groups

- Leave groups

- Invite members

- Vote on goals

without data inconsistencies.

## Phase 14

### Challenges Module

Backend

- Challenge CRUD

- Join Challenge

- Progress Tracking

- Challenge Leaderboards

Frontend

- Challenge Browser

- Active Challenge

- Progress Screen

- Challenge Results

Acceptance Criteria

Challenge progress automatically updates leaderboards.

## Phase 15

### AI Integration

AI remains optional.

Application must work without AI.

Backend

- AI Settings

- BYOK Encryption

- Provider Selection

- Prompt Builder

- AI Service

Frontend

- AI Setup Screen

- AI Coach

- Weekly AI Report

- AI Health Insights

Acceptance Criteria

- AI never fabricates data.

- AI only analyses verified database records.

- Invalid AI responses are rejected.

- API keys are encrypted before storage.

## Phase 16

### Achievements & Gamification

Backend

- Badge Engine

- Achievement Rules

- Streak Rewards

Frontend

- Achievement Gallery

- Badge Cards

- Milestones

Acceptance Criteria

Achievements unlock automatically based on completed activities, using only the fields defined in the achievements collection (Backend-Schema.md Section 5.15).

Note: an XP/leveling system is not part of the Version 1 schema. If XP is desired, Backend-Schema.md must be updated with the necessary fields before it is scheduled here.

## Phase 17

### Life Timeline Module

Per PRD Section 11.15 and FR-020. Depends on Tasks, Habits, Challenges, and Achievements (Phases 4, 5, 14, 16) being complete, since timeline entries are generated automatically from their completion events.

Backend

- Timeline Entry Generation (triggered by goal completions, habit milestones, challenge completions, and achievement unlocks)

- Timeline Query API

Frontend

- Life Timeline View

- Timeline Filters

Acceptance Criteria

Timeline entries are created automatically from completed activities only; no manual timeline entry creation is supported in Version 1.

## Phase 18

### Settings Module

Frontend

- Profile

- Appearance

- Language

- Privacy

- AI Settings

Backend

- Account Settings (profile, appearance, language, privacy — distinct from notification preferences in Phase 12)

- Security Settings

Acceptance Criteria

Every setting persists after logout and login.

## Phase 19

### Testing & Quality Assurance

Every completed feature must pass the following checks.

Functional Testing

- CRUD operations

- Validation

- Authentication

- Authorization

UI Testing

- Loading States

- Empty States

- Success States

- Error States

Responsive Testing

- Mobile

- Tablet

- Desktop

Performance Testing

- API Response Time

- Database Queries

- Bundle Size

- Lighthouse Score

Accessibility Testing

- Keyboard Navigation

- Screen Reader Compatibility

- Colour Contrast

- Focus Indicators

Bug fixes take priority over new features.

## Phase 20

### Deployment

Frontend

- Build Production Bundle

- Deploy to Vercel

Backend

- Deploy to Render or Railway

Database

- MongoDB Atlas Production Cluster

Media

- Cloudinary

Acceptance Criteria

- HTTPS enabled

- Environment variables configured

- Production build succeeds

- APIs accessible

- Database connected

- File uploads working

## Phase 21

### Version 1.0 Release

Before release, verify:

- ☐ User authentication works.

- ☐ Dashboard loads correctly.

- ☐ Task management is complete.

- ☐ Habit tracking works.

- ☐ Journal is functional.

- ☐ Health tracking is functional.

- ☐ Focus mode works.

- ☐ Digital Detox works.

- ☐ Emergency Mode works.

- ☐ Reports generate correctly.

- ☐ Notifications are delivered.

- ☐ Groups work correctly.

- ☐ Challenges function correctly.

- ☐ AI integration is optional and functional.

- ☐ Achievements unlock correctly.

- ☐ Life Timeline reflects real activity.

- ☐ No fake data appears anywhere.

- ☐ All APIs are documented.

- ☐ All critical bugs are resolved.

- ☐ Responsive design is verified.

- ☐ Security review completed.

- ☐ Performance targets achieved.

# 5. Sprint Plan

Development should be organised into focused sprints.

### Sprint 1

- Project setup

- Backend foundation

- Authentication

### Sprint 2

- Dashboard

- Tasks

### Sprint 3

- Habits

- Journal

### Sprint 4

- Health

- Focus Mode

### Sprint 5

- Digital Detox

- Emergency Mode

### Sprint 6

- Reports

- Notifications

### Sprint 7

- Groups

- Challenges

### Sprint 8

- AI Integration

- Achievements

### Sprint 9

- Life Timeline

- Settings

### Sprint 10

- Testing

- Deployment

- Bug Fixes

Each sprint ends with testing and documentation updates before the next sprint begins. Within a sprint, modules are built one at a time per Rule 5 (Section 3) — never in parallel.

# 6. Definition of Done

A feature is considered complete only if:

- Database schema implemented.

- Backend API completed.

- Validation added.

- Frontend integrated.

- Loading state implemented.

- Empty state implemented.

- Success state implemented.

- Error state implemented.

- Responsive layout verified.

- Tests passed.

- Documentation updated.

- Code reviewed.

- No known critical bugs remain.

Anything missing from this checklist means the feature is not complete.

# 7. Post-Launch Roadmap

Planned improvements after Version 1.0:

- Mobile application (React Native)

- Wearable integration (Wear OS / Apple Watch)

- Calendar integrations

- Voice assistant

- Offline support

- AI voice coaching

- Shared family accounts

- Third-party productivity integrations

- Advanced analytics

- Premium subscription features (if ever introduced)

These features are outside the scope of Version 1.0 and should be planned separately.

End of Implementation.md