# Phases.md

Project Name: LifeOS

Version: 1.0

Document Type: Product Roadmap & Release Planning

Status: Active

# Table of Contents

- Purpose

- Release Philosophy

- Phase Overview

- Phase 0 – Planning

- Phase 1 – Foundation

- Phase 2 – Productivity Core

- Phase 3 – Wellness Core

- Phase 4 – Intelligence Layer

- Phase 5 – Social Layer

- Phase 6 – Public Launch

- Future Releases

- Release Management Guidelines

- Long-Term Vision

# 1. Purpose

This document defines the official development roadmap for LifeOS.

It specifies:

- Features included in each release

- Release priorities

- Dependencies

- Success criteria

- Features intentionally postponed

The roadmap helps maintain focus and prevents unnecessary additions during development.

# 2. Release Philosophy

LifeOS will be developed incrementally.

Every phase must produce a stable, fully functional product before moving to the next phase.

Guiding principles:

- Build a small but complete release.

- Ship only tested features.

- Avoid unfinished functionality.

- Prioritise quality over quantity.

- Keep Version 1.0 focused.

# 3. Phase Overview

| Phase | Name | Goal |
| --- | --- | --- |
| 0 | Planning | Documentation & architecture |
| 1 | Foundation | Backend & authentication |
| 2 | Productivity Core | Tasks, habits & journal |
| 3 | Wellness Core | Health, focus & digital wellbeing |
| 4 | Intelligence Layer | Reports, notifications & AI |
| 5 | Social Layer | Groups, challenges & life timeline |
| 6 | Public Launch | Polish, testing & deployment |

Every phase depends on the successful completion of the previous phase.

# 4. Phase 0 – Planning

Objective

Create a complete technical blueprint before writing production code.

Deliverables

- PRD.md

- TRD.md

- Architecture.md

- Backend-Schema.md

- API.md

- Implementation.md

- Rules.md

- Phases.md

- Design.md

- Memory.md

Success Criteria

- Documentation reviewed.

- Major architectural decisions finalised.

- Development environment prepared.

Exit Criteria

No unresolved architectural questions remain.

# 5. Phase 1 – Foundation

Objective

Build a secure and scalable backend foundation.

Features

- Express.js setup

- MongoDB Atlas integration

- JWT Authentication

- User registration

- User login

- Password reset

- Profile management

- Error handling

- Validation

- Logging

- Rate limiting

- Cloudinary integration

Deliverables

- Secure authentication

- Stable API foundation

- Database connection

- Production-ready project structure

Out of Scope

- Tasks

- Habits

- Reports

- AI

- Groups

Success Criteria

Users can:

- Register

- Login

- Logout

- Edit profile

Securely using authenticated APIs.

# 6. Phase 2 – Productivity Core

Objective

Deliver the essential productivity experience.

Modules

### Tasks

Features

- Create task

- Update task

- Delete task

- Complete task

- Priorities

- Due dates

- Categories

- Search

- Filters

### Habits

Features

- Create habit

- Daily tracking

- Weekly tracking

- Monthly tracking

- Streak calculation

- Habit history

- Completion analytics

### Journal

Features

- Create entries

- Edit entries

- Delete entries

- Mood tagging

- Search

- Timeline view

Deliverables

A complete productivity system that works without any AI functionality.

Success Criteria

Users can manage their daily work and personal routines entirely within LifeOS.

# 7. Phase 3 – Wellness Core

Objective

Integrate health tracking and digital wellbeing into the productivity experience.

Modules

### Water Tracking

- Daily intake

- Goals

- Progress

### Sleep Tracking

- Sleep time

- Wake time

- Duration

- Sleep quality

### Mood Tracking

- Daily mood

- Mood score

- Notes

- Mood history

### Focus Mode

- Pomodoro timer

- Custom timer

- Focus history

- Productivity analytics

### Digital Detox

- Daily screen time goal

- Per-app usage limits

- Usage warnings

- Focus Lock / Emergency Unlock

- Weekly usage report

- Opportunity cost insights

### Emergency Mode

- Manual enable/disable toggle

- Automatic activation of Focus Mode

- Automatic activation of Digital Detox

- Reduced notifications while active

- Automatic revert of all settings when disabled

Emergency Mode depends on Focus Mode and Digital Detox being complete, since enabling it activates both.

Deliverables

A unified productivity and wellness dashboard, including digital wellbeing controls, powered by real user data.

Success Criteria

Users can track productivity, personal wellbeing, and screen time — and enable Emergency Mode during high-focus periods — entirely within LifeOS.

# 8. Phase 4 – Intelligence Layer

## Objective

Transform LifeOS from a tracking application into an intelligent personal productivity assistant, and ensure users are proactively informed through notifications.

This phase introduces AI-powered insights built exclusively on verified user data.

AI remains optional. Users who do not configure an AI provider should still have access to all core features.

## Modules

### Reports

Features

- Daily Report

- Weekly Report

- Monthly Report

- Yearly Report

- Dashboard Summary

- Productivity Trends

- Habit Trends

- Wellness Trends

Reports are generated only when sufficient historical data exists.

### Notifications

Features

- Task, habit, water, sleep, report, challenge, and group reminders

- Notification centre with read/unread state

- Per-category notification preferences

- Scheduled delivery based on user timezone

Only notifications the user has enabled are delivered.

### AI Coach

Features

- Weekly Coaching

- Habit Suggestions

- Productivity Suggestions

- Time Management Advice

- Goal Recommendations

The AI Coach analyses:

- Tasks

- Habits

- Focus Sessions

- Journal Entries (only if enabled)

- Water Logs

- Sleep Logs

- Mood Logs

It never analyses information that the user has not explicitly permitted.

### AI Health Insights

Features

- Sleep pattern analysis

- Water intake trends

- Mood correlations

- Focus efficiency

- Wellness summaries

The AI provides guidance only and must never present medical diagnoses or treatment recommendations.

### AI Settings

Features

- Provider Selection

- API Key Management

- Model Selection

- AI Enable/Disable

- Privacy Controls

Supported Providers

- OpenAI

- Google Gemini

- Anthropic Claude

- Groq

- OpenRouter

Future Support

- Ollama

- LM Studio

## Out of Scope

- AI Voice Assistant

- Real-time AI conversations

- Autonomous AI task management

## Success Criteria

Users receive personalised insights generated only from their verified activity data, and stay informed through notifications they control.

No AI-generated report should contain fabricated information.

# 9. Phase 5 – Social Layer

## Objective

Introduce accountability, collaboration, and motivation through community features, and give users a chronological record of their growth.

## Modules

### Groups

Features

- Create Group

- Join Group

- Leave Group

- Invite Members

- Assign Roles

- Group Dashboard

### Weekly Goals

Features

- Goal Suggestions

- Voting System

- Weekly Progress

- Goal Completion Tracking

Every member participates in selecting the group’s next objective.

### Leaderboards

Ranking Categories

- Task Completion

- Habit Consistency

- Focus Time

- Water Goals

- Challenge Progress

Leaderboards should encourage participation without exposing private user information.

### Challenges

Features

- Public Challenges

- Private Challenges

- Group Challenges

- Personal Challenges

Examples

- 30-Day Reading Challenge

- Daily Coding Challenge

- Digital Detox Week

- Water Goal Challenge

### Achievements

Examples

- First Task

- Seven-Day Habit Streak

- Focus Master

- Productivity Champion

- Wellness Warrior

Achievements unlock automatically based on real activity.

### Life Timeline

Features

- Automatic timeline entries generated from completed goals, habit milestones, challenges, and achievement unlocks

- Chronological, filterable view of a user’s growth

Life Timeline depends on Tasks, Habits, Challenges, and Achievements, since entries are generated from their completion events. No manual timeline entries are supported.

## Out of Scope

- Public social feed

- Direct messaging

- User posts

- Comments

- Reactions

LifeOS is an accountability platform, not a social media application.

## Success Criteria

Users can collaborate and stay accountable without compromising privacy or creating unnecessary distractions, and can see their progress reflected automatically over time.

# 10. Phase 6 – Public Launch

## Objective

Prepare LifeOS for its first public release.

## Quality Assurance

Every module must pass:

- Functional Testing

- API Testing

- Integration Testing

- UI Testing

- Responsive Testing

- Accessibility Testing

- Security Testing

- Performance Testing

## Performance Goals

Target Metrics

- Initial page load under 3 seconds

- API response under 500 ms for standard requests

- Lighthouse Performance Score above 90

- Lighthouse Accessibility Score above 90

- Lighthouse Best Practices Score above 90

Performance targets should be reviewed as features evolve.

## Security Review

Checklist

- JWT verified

- Password hashing verified

- Rate limiting enabled

- Environment variables secured

- HTTPS enabled

- Cloudinary configuration verified

- AI API key encryption verified

## Documentation Review

Confirm all technical documents are up to date.

- PRD

- TRD

- Architecture

- Backend Schema

- API

- Implementation

- Rules

- Phases

- Design

- Memory

## Deployment

Frontend

- Deploy to Vercel

Backend

- Deploy to Render or Railway

Database

- MongoDB Atlas

Media

- Cloudinary

## Success Criteria

LifeOS Version 1.0 is stable, secure, documented, tested, and ready for public use.

# 11. Future Releases

## Version 1.1

Focus

Quality improvements and usability enhancements.

Planned Features

- Calendar View

- Advanced Search

- Data Export

- Improved Dashboard Widgets

- Additional Charts

- More Achievement Badges

- Improved Accessibility

## Version 1.2

Focus

Productivity improvements.

Planned Features

- Recurring Tasks

- Subtasks

- Templates

- Time Blocking

- Calendar Integration

- Advanced Reminder Rules

## Version 2.0

Focus

Cross-platform ecosystem.

Planned Features

- React Native Mobile App

- Wear OS Support

- Apple Watch Support

- Offline Synchronisation

- Push Notifications

- Device Synchronisation

## Version 3.0

Focus

Advanced AI.

Potential Features

- AI Voice Coach

- Voice Commands

- Conversational Journaling

- Predictive Planning

- Smart Scheduling

- AI Goal Planning

- Personalised Learning Recommendations

These features require additional research and are not committed to the roadmap.

# 12. Release Management Guidelines

Every release must satisfy the following requirements before publication.

### Feature Complete

All planned features for the release are implemented.

### Documentation Complete

All affected documentation has been updated and reviewed.

### Testing Complete

Critical functionality has passed automated and manual testing.

No unresolved critical defects remain.

### Performance Verified

Application performance meets the defined targets.

### Security Verified

Security review completed successfully.

No known high-severity vulnerabilities remain.

### User Experience Reviewed

Confirm:

- Consistent navigation

- Clear error messages

- Responsive layouts

- Accessible interactions

- Empty states implemented

- Loading states implemented

### Release Approval

A release is approved only when:

- All acceptance criteria are met.

- Documentation is current.

- Testing is complete.

- Performance targets are achieved.

- Security review is complete.

No release should be published with unfinished core functionality.

# 13. Long-Term Vision

LifeOS aims to become a unified personal operating system that combines productivity, wellness, accountability, and intelligent guidance in a single platform.

The long-term vision is guided by four principles:

- Honesty — Every insight is based on real user data.

- Privacy — Users retain control over their personal information and AI providers.

- Simplicity — Powerful features should remain easy to use.

- Scalability — The platform should evolve without requiring major architectural redesigns.

End of Phases.md