UNIVERSITY OF MUMBAI

VIVEK COLLEGE OF COMMERCE (AUTONOMOUS)

Department of Information Technology

A PROJECT REPORT (BLACK BOOK)

ON

LIFEOS — Behavioural Intelligence & Strategic Goal Operating System

Submitted in partial fulfilment of the requirements for the degree of

Bachelor of Science (Information Technology)

Submitted by

Pawan Kumar Mahto

Roll / Seat Number: IT2425

Under the guidance of

Mrs. Maria Muthukumar

Academic Year 2026–2027

CERTIFICATE

This is to certify that the project entitled “LIFEOS — Behavioural Intelligence & Strategic Goal Operating System” is a bonafide work carried out by Pawan Kumar Mahto (Roll / Seat Number:25 / IT2425) of Vivek College of Commerce (Autonomous), Department of Information Technology, in partial fulfilment of the requirements for the degree of Bachelor of Science (Information Technology) of the University of Mumbai during the academic year 2026–2027.

The work has been carried out under my guidance and, to the best of my knowledge, has not been submitted elsewhere for any other degree.

Project Guide

Mrs. Maria Muthukumar

Head of Department

Mrs. Maria Muthukumar

External Examiner

Principal

Dr. Vijetha Shetty

Date:                                                   Place: Mumbai                                    College Seal

DECLARATION

I, Pawan Kumar Mahto, hereby declare that the project report entitled “LIFEOS — Behavioural Intelligence & Strategic Goal Operating System” is a record of work carried out by me for the degree of Bachelor of Science (Information Technology) at Vivek College of Commerce (Autonomous), University of Mumbai. The software was developed by me individually, and this report describes the system as implemented in the submitted source code. Planned features are identified as future work and are not presented as implemented.

Sources used in the literature review and references are acknowledged.

Signature:

Pawan Kumar Mahto   (25 / IT2425)

Date:

APPROVAL / EXAMINATION PAGE

This project report entitled “LIFEOS — Behavioural Intelligence & Strategic Goal Operating System” by Pawan Kumar Mahto is approved for the degree of Bachelor of Science (Information Technology).

______________________________

Internal Examiner

[INTERNAL EXAMINER NAME]

______________________________

External Examiner

Date:

ACKNOWLEDGEMENT

I would like to thank my project guide, Mrs. Maria Muthukumar, for her guidance and support throughout this project, and the Department of Information Technology of Vivek College of Commerce (Autonomous) for providing the opportunity and facilities to carry out this work.

I also thank the maintainers of the open-source tools and frameworks used in the project, and my family and friends for their encouragement.

Pawan Kumar Mahto

ABSTRACT

Everyday self-management is usually spread across separate applications for tasks, habits, health records, screen-time control and reflection, which makes it difficult to relate day-to-day behaviour to long-term goals. LIFEOS is a web-based personal operating system that brings these areas into one application. It is implemented as a Next.js 16 / React 19 client and an Express 5 / TypeScript API using MongoDB through Mongoose, and exposes 139 route definitions across 23 route modules and 36 data models.

The system provides authentication with refresh-token rotation, tasks, habits with streaks, focus sessions, manually recorded health data, digital-wellbeing records and urge interventions, journaling with timeline and replay views, strategic goals with milestones, a daily mission, periodic reports and insights, groups, challenges and achievements. A goal can be expanded into a plan of milestones, tasks and habits selected from rule-based templates, which is applied only after the user accepts it. An AI settings layer stores a user-supplied API key in encrypted form, and the AI report and coach endpoints produce structured text from the user’s stored data; calls to an external language model are not yet implemented.

The service layer is verified by 103 automated test cases in 17 files. Native mobile functionality, operating-system-level application blocking, wearable and health-platform integration, and language-model integration are identified as future work. Project effort is estimated with Basic COCOMO and the recorded phase milestones are presented as a Gantt chart.

Keywords: personal informatics, goal management, habit tracking, digital wellbeing, Next.js, Express, MongoDB, TypeScript.

TABLE OF CONTENTS

CHAPTER 1 — INTRODUCTION	1

1.1 Introduction	1

1.2 Background	1

1.3 Problem Statement	1

1.4 Motivation	1

1.5 Proposed Solution	2

1.6 Aim	2

1.7 Objectives	2

1.8 Scope	2

1.9 Target Users	2

1.10 Significance of the Project	3

1.11 Limitations	3

1.12 Organization of the Report	3

CHAPTER 2 — LITERATURE REVIEW	4

2.1 Overview	4

2.2 Personal Informatics	4

2.3 Goal Setting	4

2.4 Habit Formation and Behaviour Models	4

2.5 Gamification	4

2.6 Digital Wellbeing	4

2.7 Existing System Categories	5

2.8 Research Gap and Proposed Contribution	5

CHAPTER 3 — REQUIREMENTS, METHODOLOGY & PROJECT PLANNING	6

3.1 Existing System	6

3.2 Problems in Existing System	6

3.3 Proposed System	6

3.4 Functional Requirements	6

3.5 Non-Functional Requirements	7

3.6 Hardware Requirements	7

3.7 Software Requirements	8

3.8 Development Methodology	8

3.9 Project Development Lifecycle	8

3.10 Project Planning	8

3.11 Gantt Chart	9

3.12 COCOMO Model	10

3.13 Feasibility Analysis	11

3.14 Risk Analysis	11

CHAPTER 4 — SYSTEM DESIGN	12

4.1 System Architecture	12

4.2 High-Level Architecture	12

4.3 Frontend Architecture	12

4.4 Backend Architecture	13

4.5 Database Architecture	13

4.6 Authentication Architecture	14

4.7 API Architecture	14

4.8 Module Architecture	14

4.9 Data Flow	14

4.10 Entity Relationship / Database Relationship Diagram	15

4.11 Use Case Diagram	16

4.12 Activity Diagrams	16

4.13 Sequence Diagrams	17

4.14 Class / Component Diagrams	17

4.15 Security Design	17

CHAPTER 5 — IMPLEMENTATION	18

5.1 Development Environment	18

5.2 Frontend Implementation	18

5.3 Backend Implementation	18

5.4 Database Implementation	18

5.5 Authentication	18

5.6 Authorization	19

5.7 Validation	19

5.8 Task Module	19

5.9 Habit Module	19

5.10 Focus Module	19

5.11 Health Module	20

5.12 Digital Wellbeing	20

5.13 Journal	20

5.14 Goal System	20

5.15 AI Features	21

5.16 Reports / Analytics	21

5.17 Security Implementation	21

5.18 Error Handling	21

5.19 API Implementation	22

CHAPTER 6 — TESTING	23

6.1 Testing Strategy	23

6.2 Unit Testing	23

6.3 Integration Testing	23

6.4 API Testing	24

6.5 Authentication Testing	24

6.6 Validation Testing	24

6.7 Database Testing	24

6.8 Frontend Testing	24

6.9 Security Testing	24

6.10 Functional Testing	24

6.11 Test Cases	25

6.12 Test Results	26

6.13 Defect Identification and Resolution	27

CHAPTER 7 — RESULTS & DISCUSSION	28

7.1 Implemented Features	28

7.2 System Demonstration	29

7.3 Functional Results	33

7.4 UI Results	33

7.5 Performance Observations	34

7.6 Security Results	34

7.7 User Experience	34

7.8 Module-wise Results	34

7.9 Limitations	34

7.10 Discussion	34

CHAPTER 8 — CONCLUSION & FUTURE SCOPE	35

8.1 Conclusion	35

8.2 Objectives Achieved	35

8.3 Current System Limitations	35

8.4 Future Enhancements	35

8.5 Native Mobile Application	35

8.6 Health Integrations	35

8.7 Advanced Digital Wellbeing	36

8.8 Advanced Behaviour Intelligence	36

8.9 AI Coach	36

8.10 Predictive Analytics	36

8.11 Wearable Integration	36

8.12 Future Research Directions	36

REFERENCES	36

APPENDIX A — API ENDPOINTS	38

APPENDIX B — DATABASE SCHEMAS	40

APPENDIX C — TEST CASES	41

APPENDIX D — ADDITIONAL SCREENSHOTS	46

APPENDIX G — COCOMO CALCULATIONS	47

LIST OF FIGURES

Figure 3.1 — Recorded milestone schedule (author-reported commit dates)

Figure 4.1 — High-level architecture of LifeOS

Figure 4.2 — Request processing sequence through the layers

Figure 4.3 — Authentication and token-rotation flow

Figure 4.4 — Database relationship overview

Figure 4.5 — Use case diagram (single actor: authenticated user)

Figure 4.6 — Goal planning flow

Figure 4.7 — Digital urge and intervention flow (user-entered)

Figure 6.1 — Terminal output of the test run

Figure 7.1 — Authentication page

Figure 7.2 — Main dashboard

Figure 7.3 — Strategic goals

Figure 7.4 — Missions (daily)

Figure 7.5 — Missions (weekly)

Figure 7.6 — Focus sessions

Figure 7.7 — Health trackers

Figure 7.8 — Digital detox

Figure 7.9 — Journal

Figure 7.10 — Analytical reports

Figure D.1 — Additional screen (to be added)

LIST OF TABLES

Table 2.1 — Categories of existing tools and their limitations

Table 3.1 — Functional requirements

Table 3.2 — Non-functional requirements and verified status

Table 3.3 — Software requirements (from package.json and README)

Table 3.4 — Lifecycle activities and evidence

Table 3.5 — Phase milestones

Table 3.6 — Basic COCOMO (Organic) calculation

Table 3.7 — Risk analysis

Table 4.1 — Mongoose models by domain

Table 5.1 — Principal API resources

Table 6.1 — Test files and test-case counts

Table 6.2 — Selected test cases

Table 6.3 — Known limitations identified during review

Table 7.1 — Module implementation status

Table 8.1 — Objectives and outcome

Table A.1 — API endpoints by module

Table B.1 — Goal model (goal.model.ts)

Table B.2 — Habit fields (types/habit.types.ts)

Table C.1 — achievement.test.ts (4 cases)

Table C.2 — ai.test.ts (6 cases)

Table C.3 — auth.test.ts (7 cases)

Table C.4 — challenge.test.ts (7 cases)

Table C.5 — digital-detox.test.ts (4 cases)

Table C.6 — emergency-mode.test.ts (4 cases)

Table C.7 — focus.test.ts (6 cases)

Table C.8 — foundation.test.ts (5 cases)

Table C.9 — group.test.ts (7 cases)

Table C.10 — habit.test.ts (8 cases)

Table C.11 — health.test.ts (7 cases)

Table C.12 — journal.test.ts (6 cases)

Table C.13 — notification.test.ts (6 cases)

Table C.14 — report.test.ts (6 cases)

Table C.15 — task.test.ts (6 cases)

Table C.16 — timeline.test.ts (8 cases)

Table C.17 — user.test.ts (6 cases)

LIST OF ABBREVIATIONS

Table — Abbreviations

| Abbreviation | Full form |
| --- | --- |
| API | Application Programming Interface |
| Bcrypt | Password hashing function |
| COCOMO | Constructive Cost Model |
| CORS | Cross-Origin Resource Sharing |
| CRUD | Create, Read, Update, Delete |
| CSS | Cascading Style Sheets |
| JWT | JSON Web Token |
| KLOC | Thousand Lines of Code |
| LOC | Lines of Code |
| ODM | Object Document Mapper |
| REST | Representational State Transfer |
| TS / TSX | TypeScript / TypeScript JSX |
| UI / UX | User Interface / User Experience |
| Zod | TypeScript-first schema validation library |

# CHAPTER 1 — INTRODUCTION

## 1.1 Introduction

LifeOS is a web-based personal operating system for managing goals, tasks, habits, focus sessions, health records, digital behaviour, journal entries and periodic reports from a single application. It is implemented as a Next.js client (lifeos-client) and an Express.js API server (lifeos-server) backed by MongoDB. The project was developed by a single student as the final-year project for the B.Sc. (Information Technology) programme.

The central idea is a continuous loop of Goal, Plan, Act, Track, Analyse, Reflect and Adapt. Instead of keeping a to-do list in one application, a habit tracker in another and a sleep log in a third, LifeOS stores these records under one user account so that they can be summarised together in reports, insights and a daily mission.

## 1.2 Background

Personal productivity and wellbeing tools are usually specialised. Task managers handle deadlines, habit trackers handle streaks, and health or screen-time utilities handle body or device data. Research on personal informatics describes the effort of collecting, integrating and reflecting on such data as a significant barrier for users (Li, Dey and Forlizzi, 2010). When the data is spread across unrelated applications, the user has to perform the integration manually.

## 1.3 Problem Statement

Users who wish to improve their routines must use several disconnected tools. Progress towards a long-term goal is rarely connected to the day-to-day tasks, habits, sleep, focus time and digital usage that influence it, and reflection (journaling and periodic review) is usually separate from tracking. There is therefore no single place where a user can set a goal, record daily behaviour and see how the two relate.

## 1.4 Motivation

The motivation for LifeOS is to build and evaluate a unified, user-controlled data model for personal behaviour, and to demonstrate a full-stack TypeScript implementation with authentication, validation, layered architecture and automated tests. As a final-year project it also provides practice in requirement analysis, system design and software testing.

## 1.5 Proposed Solution

LifeOS provides modules for authentication, tasks, habits, focus sessions, health tracking, digital wellbeing, journaling, strategic goals, daily/weekly missions, reports and insights, groups and challenges, and an AI settings layer. The modules share one MongoDB database and one authenticated API, which allows the reports and mission modules to aggregate data from several domains (Chapter 5).

## 1.6 Aim

To design, implement and test a web-based personal operating system that connects goals with the tasks, habits, health and digital-behaviour records that support them.

## 1.7 Objectives

- Design a layered REST API (routes, controllers, services, repositories) with MongoDB persistence.

- Implement secure authentication using JSON Web Tokens with refresh-token rotation.

- Implement task, habit, focus, health, digital-wellbeing and journal modules with user-scoped data access.

- Implement a strategic goal module with milestones and a user-approved plan that can create tasks and habits.

- Provide aggregated daily, weekly, monthly and yearly reports and a daily mission.

- Build a responsive web client for these modules.

- Verify the service layer with an automated test suite.

## 1.8 Scope

The scope of this report is the web implementation as it exists in the submitted source code. Health data is entered manually, digital-wellbeing data is user-entered, and the AI-related features operate on data stored in the LifeOS database. Native mobile functionality, wearable integration and operating-system-level controls are outside the current scope and are described as future work in Chapter 8.

## 1.9 Target Users

The intended users are students and working individuals who want to organise goals and daily routines and who are comfortable recording their own data. Group and challenge modules also address users who prefer shared accountability.

## 1.10 Significance of the Project

The project demonstrates how separate behavioural domains can be stored and queried through one coherent data model, and provides a working base that can later be extended with native device integrations. It is also a complete example of a layered Node.js/TypeScript application with a test suite covering its service layer.

## 1.11 Limitations

- LifeOS is a web application; it cannot monitor other applications or block them at operating-system level.

- Health, sleep, mood and screen-time values are manual entries. No wearable or health-platform integration exists.

- The goal planner selects from predefined, keyword-matched plan templates and does not call an external language model.

- No formal performance, load or usability study was carried out, and no frontend automated tests exist.

## 1.12 Organization of the Report

Chapter 2 reviews related work. Chapter 3 presents requirements, methodology, the project schedule (Gantt chart) and the COCOMO effort estimate. Chapter 4 describes the system design and Chapter 5 the implementation. Chapter 6 reports testing, Chapter 7 presents results with the implementation-status table, and Chapter 8 gives the conclusion and future scope. References and appendices follow.

# CHAPTER 2 — LITERATURE REVIEW

## 2.1 Overview

This chapter summarises published work and existing application categories relevant to LifeOS. Existing applications are described by category rather than by feature-by-feature comparison, because their feature sets change over time.

## 2.2 Personal Informatics

Li, Dey and Forlizzi (2010) proposed a stage-based model of personal informatics systems with the stages of preparation, collection, integration, reflection and action, and observed that problems in an early stage propagate to later ones. LifeOS maps onto this model: modules collect data, reports and insights integrate it, and the journal and review functions support reflection.

## 2.3 Goal Setting

Locke and Latham (2002) summarise decades of research showing that specific and appropriately challenging goals improve performance, and that feedback on progress is important. LifeOS represents goals with a category, deadline, status and ordered milestones, and reports progress against them.

## 2.4 Habit Formation and Behaviour Models

Lally et al. (2010) studied habit formation in real-world conditions and found that automaticity increases with repetition over a variable period, and that an occasional missed day did not materially harm the process. Fogg (2009) describes behaviour as the product of motivation, ability and a prompt. These findings motivate LifeOS features such as per-day habit completion records, streak tracking, skip and undo operations, and notification records, but LifeOS does not claim to validate them experimentally.

## 2.5 Gamification

Deterding et al. (2011) define gamification as the use of game-design elements in non-game contexts. LifeOS includes achievements, challenges with leaderboards and group participation as light gamification elements.

## 2.6 Digital Wellbeing

Roffarello and De Russis (2019) reviewed digital-wellbeing tools and discussed the limitations of simple usage dashboards. Commercial operating systems provide screen-time dashboards and app limits at the OS level; browsers cannot access that data. LifeOS therefore records usage, budgets, detox sessions and urge interventions entered by the user, which gives less automatic coverage but allows reflection on why usage occurs.

## 2.7 Existing System Categories

Table 2.1 — Categories of existing tools and their limitations

| Category | Typical purpose | Limitation relevant to LifeOS |
| --- | --- | --- |
| Task and note managers | Task lists, projects, notes | Limited link to habits, health and reflection |
| Habit trackers | Streaks and reminders | Habits seldom linked to long-term goals |
| Health and fitness apps | Sleep, activity, nutrition | Separate from tasks and focus data |
| OS screen-time tools | Usage limits and reports | Device-bound; not integrated with goals or journal |
| AI assistants | General conversation | No persistent access to the user’s own structured routine data unless integrated |

Table 2.1 summarises these categories. They are generalisations of tool types and do not describe any particular product.

## 2.8 Research Gap and Proposed Contribution

The reviewed work addresses data collection, goal setting, habit formation and digital wellbeing separately. The gap addressed by LifeOS is practical rather than theoretical: storing these domains under one account and one API so that goals can be turned into tasks and habits, and so that reports and the daily mission can draw from several domains. The contribution is a working implementation and its evaluation through automated service-layer tests; no claim is made about measured improvements in user behaviour.

# CHAPTER 3 — REQUIREMENTS, METHODOLOGY & PROJECT PLANNING

## 3.1 Existing System

Without an integrated tool, a user typically combines a task manager, a habit tracker, a health application, device screen-time settings and a notebook. Each stores its data in its own format and none can answer questions that cross domains, for example how sleep, focus time and task completion varied over a week.

## 3.2 Problems in Existing System

- Data is fragmented across applications and cannot be viewed together.

- Long-term goals are not connected to daily tasks and habits.

- Reflection and tracking are separate activities.

- Digital-behaviour tools are device-bound and do not capture the reason for usage.

## 3.3 Proposed System

LifeOS is a single web application with one account, one API and one database. Records from all modules are stored per user, and the report, insight and mission services read from several modules. The user remains in control of what is recorded; the system does not collect device data automatically.

## 3.4 Functional Requirements

The requirements in Table 3.1 were derived from the implemented routes and services and the project documentation (PRD, TRD and API documents supplied with the source code).

Table 3.1 — Functional requirements

| ID | Requirement | API base path |
| --- | --- | --- |
| FR1 | Register, log in, log out, refresh tokens, reset and change password | /auth, /users |
| FR2 | Create, update, complete and soft-delete tasks | /tasks |
| FR3 | Create habits; complete, skip, undo, pause, resume; streak tracking | /habits |
| FR4 | Start and end focus sessions linked to tasks; record distractions | /focus |
| FR5 | Log water, sleep and mood; body metrics, activity and mindfulness entries | /health, /health/expansion |
| FR6 | Record digital usage, budgets, detox sessions and urge interventions | /digital-detox, /digital-wellbeing |
| FR7 | Create, search and analyse journal entries | /journals, /journal-analysis |
| FR8 | Create goals with milestones; generate, review and apply a plan; goal report | /goals |
| FR9 | Generate, review and tick off daily, weekly and community missions | /daily-mission |
| FR10 | Daily, weekly, monthly and yearly reports; behavioural insights | /reports, /insights |
| FR11 | Life timeline and life replay with reflections | /life-timeline, /life-replay |
| FR12 | Groups, challenges, leaderboards and achievements | /groups, /challenges, /achievements |
| FR13 | In-app notifications and preferences; emergency mode | /notifications, /emergency-mode |
| FR14 | Store an encrypted user-supplied AI key; AI report, coach and health-analysis endpoints | /ai |
| FR15 | Export and delete user data | /users/export, /users/me |

## 3.5 Non-Functional Requirements

Table 3.2 — Non-functional requirements and verified status

| Attribute | Requirement | Status in current code |
| --- | --- | --- |
| Security | Authenticated access, hashed credentials, input validation, HTTP hardening | JWT access/refresh tokens, bcrypt hashing, Zod validation, Helmet, CORS, rate limiting present |
| Maintainability | Layered, typed code | TypeScript; routes, controllers, services, repositories, validators; ESLint and Prettier configured |
| Usability | Responsive interface | Tailwind-based responsive layout and mobile navigation component; no formal usability study |
| Reliability | Predictable errors | Central error handler and typed error classes; service-layer tests |
| Performance | Acceptable response times | Not formally measured |
| Scalability | Ability to grow | Stateless API and indexed MongoDB collections; not load-tested |

## 3.6 Hardware Requirements

The following are suggested for development and use, not measured minimums: a computer with a dual-core processor, 8 GB RAM and 2 GB free disk space; an internet connection if MongoDB Atlas is used.

## 3.7 Software Requirements

Table 3.3 — Software requirements (from package.json and README)

| Component | Specification |
| --- | --- |
| Runtime | Node.js 18 or later, npm 9 or later |
| Server | Express 5.2, TypeScript 6.x, Mongoose 9.9, Zod 4.5, Helmet 8.3, express-rate-limit 8.7, jsonwebtoken 9.0, bcrypt 6.0, tsx |
| Client | Next.js 16.3.4 (App Router), React 19.2.8, TypeScript 5.x, Tailwind CSS 4, TanStack React Query 5, Zustand 5, React Hook Form, Recharts, Framer Motion, Lucide React, Axios |
| Database | MongoDB (local or Atlas) |
| Tooling | ESLint, Prettier, Husky pre-commit hook, Git |
| Browser | A current version of a mainstream web browser |

## 3.8 Development Methodology

The project followed an incremental, phase-based development approach. This is inferred from the repository history supplied by the author, which is organised as numbered phases (Phase 0 to Phase 11) with each phase adding one or more modules to a working system, and from the requirement and design documents (PRD, TRD, architecture, API, schema and design documents) that are dated at the start of the project. No sprint records or formal Agile artefacts were kept, so the project is not described as Scrum or any other named Agile framework.

## 3.9 Project Development Lifecycle

Table 3.4 — Lifecycle activities and evidence

| Activity | Evidence in the project |
| --- | --- |
| Requirement analysis | PRD and TRD documents |
| Design | Architecture, database-relationship, backend-schema, API, app-flow and design documents |
| Development | Phased commits: setup, backend foundation, authentication, then feature modules |
| Integration | Client feature folders consume the /api/v1 endpoints through Axios services |
| Testing | tests/ folder with 17 test files (103 test cases) |
| Documentation | Project documents and this report |

## 3.10 Project Planning

Planning was documentation-first: the requirement and design documents were prepared at the start (file dates 5 September 2026), followed by implementation in phases. Table 3.5 lists the phase milestones as supplied by the author from the Git history (65 commits in total). The Git history itself was not included in the submitted source archive, so these dates are author-reported rather than independently verified.

## 3.11 Gantt Chart

Figure 3.1 shows the recorded milestone schedule. Each bar marks the date on which the phase was recorded in the commit history. The chart reports only recorded dates and does not infer activity on other days. The documentation row marks the date of this report.

Figure 3.1 — Recorded milestone schedule (author-reported commit dates)

Table 3.5 — Phase milestones

| Activity | June | July | August | September |
| --- | --- | --- | --- | --- |
| Requirement Gathering | ████ |  |  |  |
| System Analysis & Design |  | ████ |  |  |
| Backend API Development |  | ██ | ██ |  |
| Frontend UI Development |  |  | ████ |  |
| Integration & Testing |  |  |  | ███ |
| Documentation |  |  |  | ███ |

The recorded milestones span 5 September to 1 October 2026, a calendar span of 27 days.

## 3.12 COCOMO Model

COCOMO (Constructive Cost Model) is a software effort and cost estimation model proposed by Boehm (1981). It is used here only to estimate the effort that a project of this size would conventionally require. It is not the development methodology of LifeOS; the methodology is described in Section 3.8.

### 3.12.1 Size Estimation

Size was measured from the submitted source code by counting physical lines (including blank lines and comments) in TypeScript, TSX and CSS files, excluding tests, generated files and dependencies: 32,655 lines (server src: 14,244; client src: 18,411). The count includes comments and blank lines, so it overstates logical source lines; it is used as an approximation of delivered size.

### 3.12.2 Mode Selection

The Organic mode was selected. The project is a data-oriented web application built by one small team (one developer) using well-understood technologies, with modest hardware and interface constraints and no real-time or embedded requirements. Basic COCOMO coefficients for Organic mode are a = 2.4, b = 1.05, c = 2.5 and d = 0.38.

### 3.12.3 Calculation

Table 3.6 — Basic COCOMO (Organic) calculation

| Parameter | Formula | Value |
| --- | --- | --- |
| Estimated LOC | Measured (excluding tests) | 32,655 |
| KLOC | LOC / 1000 | 32.655 |
| Effort (E) | 2.4 × KLOC^1.05 | 93.3 person-months |
| Development time (T) | 2.5 × E^0.38 | 14.0 months |
| Average staffing | E / T | 6.7 persons |
| Illustrative cost | E × assumed monthly cost (INR 30,000 per person-month) | INR 27,98,850 |

The monthly cost figure is an assumption chosen for illustration; no actual salary or resource cost data exist for this academic project, and the cost row should be replaced if the university prescribes a rate.

### 3.12.4 Assumptions and Limitations

- Basic COCOMO uses size alone and ignores cost drivers such as team experience, tools and reuse; the result is an order-of-magnitude estimate.

- Lines of code include comments and blank lines and may include framework boilerplate.

- The actual project was completed by one developer within about 27 calendar days of recorded commits, much shorter than the COCOMO estimate of 14.0 months for a conventional team. The difference reflects the model’s assumptions about conventional development productivity and the use of modern frameworks and tooling; the estimate should be read as the effort a conventional project of this size would be expected to need, not as the effort actually spent.

## 3.13 Feasibility Analysis

Technical feasibility: all components are open-source and widely documented, and the implementation shows the stack is sufficient. Economic feasibility: development used open-source tools; no purchase cost was recorded. Operational feasibility: the web client runs in a browser and requires only user data entry. Schedule feasibility: the project was delivered within the academic period.

## 3.14 Risk Analysis

Table 3.7 — Risk analysis

| Risk | Impact | Mitigation / current status |
| --- | --- | --- |
| Scope larger than available time | Incomplete modules | Native, wearable and OS-level features deferred to future scope |
| Security weaknesses | Account or data compromise | Hashed passwords, rotating refresh tokens, validation, rate limiting; no formal penetration test |
| Data loss | Loss of user records | Depends on database hosting backups; not implemented in the application |
| Inaccurate user-entered data | Misleading insights | Reports state the data used; manual entry is documented as a limitation |
| Third-party dependency changes | Build failures | Versions declared in package.json; lock files present |

# CHAPTER 4 — SYSTEM DESIGN

## 4.1 System Architecture

LifeOS uses a client–server architecture. The browser loads a Next.js client which calls a REST API under /api/v1 using Axios. The API is an Express application that processes each request through security and validation middleware, then through controllers, services and repositories to MongoDB. There is no message queue, cache, microservice or external AI service in the current code.

## 4.2 High-Level Architecture

Figure 4.1 shows the main components. The server also exposes an unauthenticated /api/health endpoint that returns the service status.

Figure 4.1 — High-level architecture of LifeOS

## 4.3 Frontend Architecture

The client uses the Next.js App Router with route groups: (auth) for login, registration and password recovery, and (dashboard) for authenticated pages. The dashboard group contains pages for dashboard, tasks, habits, focus, health, journal, goals, missions, daily-mission, digital-detox, detox, reports, insights, timeline, life-replay, challenges, groups, achievements, notifications, emergency, ai-coach and settings. Feature code is organised under src/features/<module>, each with components and an API services layer; shared UI components, layout components (sidebar, topbar, mobile navigation, command palette) and providers (theme and React Query) are held separately. The client source contains 137 TypeScript/TSX files.

## 4.4 Backend Architecture

The server source is organised by responsibility: routes (24 files including the index), controllers (23), services (23), repositories (26), models (36), validators (20), types (22), middleware (4), utils (4) and config (3). Routes bind URLs to middleware and controllers; controllers translate HTTP to service calls; services hold business rules; repositories encapsulate Mongoose queries.

Figure 4.2 — Request processing sequence through the layers

## 4.5 Database Architecture

MongoDB is accessed through Mongoose. The 36 models are listed by domain in Table 4.1. Thirty-five of them reference the User collection through a userId field, which scopes every query to the authenticated user.

Table 4.1 — Mongoose models by domain

| Domain | Models |
| --- | --- |
| Identity and settings (3) | user, ai-settings, notification-preferences |
| Tasks, habits, focus (4) | task, habit, habit-history, focus-session |
| Health (5) | sleep-log, water-log, mood-log, body-metric, mindfulness-session |
| Digital wellbeing (6) | digital-detox, detox-session, digital-budget, screen-time-log, usage-log, urge-intervention |
| Journal and timeline (4) | journal, journal-analysis, timeline, life-replay |
| Goals and missions (2) | goal (with embedded milestones), daily-mission |
| Reports and insights (4) | report, behaviour-insight, personal-baseline, activity-log |
| Social and gamification (6) | group, group-member, vote, challenge, challenge-participant, achievement |
| System (2) | notification, emergency-mode |

## 4.6 Authentication Architecture

Authentication uses a short-lived access token (default 15 minutes) and a longer-lived refresh token (default 7 days), both configured through environment variables. Only a bcrypt hash of the current refresh token is stored on the user document. When a refresh request arrives, the presented token is compared with the stored hash; a mismatch is treated as possible token reuse and clears the stored hash, forcing a new login. A successful refresh issues a new pair and replaces the hash (refresh-token rotation).

Figure 4.3 — Authentication and token-rotation flow

## 4.7 API Architecture

All endpoints are mounted under /api/v1 across 23 route modules and contain 139 route definitions (Appendix A). Responses use a common success/error envelope produced by helper functions, and validation failures return HTTP 422 with a list of field errors. Authentication endpoints and the general API use separate rate limiters (Section 5.17).

## 4.8 Module Architecture

Each module follows the same vertical slice: validator, route, controller, service, repository, model and client feature folder. Cross-module reads occur in services that need several domains: the report, insights, daily-mission, goal-report and AI services read from task, habit, focus, health, detox and goal models.

## 4.9 Data Flow

A user action in the client calls a service function in src/features, which sends an Axios request with the access token. The server validates the body, authenticates the token, executes the service, and returns the result, which React Query caches and displays. Reports are computed on request from stored records for the chosen period.

## 4.10 Entity Relationship / Database Relationship Diagram

Figure 4.4 — Database relationship overview

Figure 4.4 shows that the User collection is the root of ownership. Child references between other collections are: FocusSession to Task, HabitHistory to Habit, DailyMission to Goal, JournalAnalysis to Journal, GroupMember and Vote to Group, and ChallengeParticipant to Challenge. Milestones are embedded in the Goal document rather than stored in a separate collection.

## 4.11 Use Case Diagram

Figure 4.5 — Use case diagram (single actor: authenticated user)

## 4.12 Activity Diagrams

The goal activity flow is shown in Figure 4.6. The user creates a goal, requests a plan, reviews it, and only then applies it; applying the plan replaces the goal’s milestones and creates tasks and habits. Nothing is created without the user’s call to the apply endpoint.

Figure 4.6 — Goal planning flow

The digital-wellbeing flow is shown in Figure 4.7. All steps are initiated by user input; no device monitoring takes place.

Figure 4.7 — Digital urge and intervention flow (user-entered)

## 4.13 Sequence Diagrams

Figure 4.2 (Section 4.4) shows the generic request sequence used by all modules, and Figure 4.3 shows the authentication sequence.

## 4.14 Class / Component Diagrams

Class diagrams are not reproduced separately because the service and repository classes follow one pattern (a service class receiving a repository in its constructor, which allows test doubles to be injected). The component structure is shown in Figure 4.1.

## 4.15 Security Design

- Passwords are hashed with bcrypt; refresh tokens are stored only as hashes.

- Request bodies, queries and parameters are validated with Zod schemas.

- Helmet sets HTTP security headers; CORS is restricted to the configured origin.

- express-rate-limit applies a general limiter and a stricter limiter on authentication routes.

- User-supplied AI keys are encrypted with AES-256-GCM before storage and are not returned by the settings endpoint.

- Every data query is scoped by userId; tests confirm that other users’ tasks, habits and health logs cannot be accessed.

# CHAPTER 5 — IMPLEMENTATION

## 5.1 Development Environment

Development used Node.js with TypeScript, tsx for running and testing, ESLint and Prettier for code quality, and a Husky pre-commit hook. The server runs on port 5000 and the client on port 3000. Configuration is read from environment variables (PORT, NODE_ENV, MONGODB_URI, JWT secrets and expiries, CORS_ORIGIN) validated with a Zod schema in config/env.ts.

## 5.2 Frontend Implementation

The client is built with Next.js 16 and React 19. Server state is managed with TanStack React Query, UI state with Zustand, forms with React Hook Form and Zod, charts with Recharts, and motion with Framer Motion. Styling uses Tailwind CSS 4 with shared UI primitives and a light/dark theme provider. A command palette component supports keyboard navigation.

## 5.3 Backend Implementation

The Express application is assembled in app.ts: Helmet, CORS, the general rate limiter, JSON parsing (10 MB limit), request logging, the health endpoint, the versioned router, a 404 handler and the central error handler.

## 5.4 Database Implementation

Schemas define required fields, enumerations, defaults and indexes. For example, the Goal schema stores category and status enumerations, a deadline, a progress value and embedded milestones with title, completion flag and order, and is indexed by userId and status.

## 5.5 Authentication

The refresh-token rotation logic is implemented in AuthService.refreshTokens. The snippet below shows the reuse check and rotation.

const isValid = await bcrypt.compare(refreshToken, user.refreshTokenHash);

if (!isValid) {

// Possible token reuse attack - revoke all tokens

await this.userRepo.updateRefreshTokenHash(user._id.toString(), undefined);

throw new UnauthorizedError('Refresh token reuse detected. Please log in again.');

}

const newAccessToken = generateAccessToken(tokenPayload);

const newRefreshToken = generateRefreshToken(tokenPayload);

const newHash = await bcrypt.hash(newRefreshToken, 10);

await this.userRepo.updateRefreshTokenHash(user._id.toString(), newHash);

If the presented token does not match the stored hash, the stored hash is removed so that all existing refresh tokens become unusable; otherwise a new pair is issued and the hash replaced. Password change also clears the hash, revoking active sessions.

## 5.6 Authorization

The authenticateUser middleware reads the Bearer token, verifies it and attaches the decoded payload to the request. A requireRoles middleware exists for role checks. Resource ownership is enforced in the services by querying with the authenticated userId, and a ForbiddenError is raised when a user attempts to access another user’s record.

## 5.7 Validation

export const validateRequest = (schemas: IRequestSchemas) => {

return (req, _res, next) => {

try {

if (schemas.body) req.body = schemas.body.parse(req.body);

// query and params are parsed the same way

next();

} catch (error) { next(error); }

};

};

Routes declare Zod schemas for body, query and params. Parsed values replace the raw request values, and a ZodError is converted by the error handler into an HTTP 422 response listing each failing field.

## 5.8 Task Module

Tasks support creation, retrieval, filtering by status, update, completion with a completedAt timestamp, and soft deletion (an isDeleted flag excludes the task from later queries).

## 5.9 Habit Module

Habits store frequency (daily, weekly or monthly), target days, current and longest streak, completion rate and pause state. A HabitHistory record is written for each completion. The service prevents completing a habit twice on the same day, supports undoing an accidental completion with streak restoration, resets the current streak when a habit is skipped, and supports pause and resume. A streak-freeze feature is not present in the code.

## 5.10 Focus Module

A focus session can be started against a task, ended with recorded distractions and notes, queried as the current active session, and listed with daily analytics. Starting a session against another user’s task is rejected.

## 5.11 Health Module

Water, sleep and mood logs are created, listed, updated and deleted by the user. Sleep duration is calculated in minutes from sleep and wake times, and a log whose wake time is not after the sleep time is rejected. A summary endpoint returns consolidated metrics. The health-expansion routes record body metrics, activity and mindfulness sessions, also by manual entry. Heart rate, step counts, wearable integration and health-platform APIs are not implemented and are listed as future work.

## 5.12 Digital Wellbeing

Two route modules support this area. digital-detox handles settings and manual usage entries and an opportunity-cost view. digital-wellbeing records usage, budgets, urge events (with intervention and insights) and detox session start and end. The module records what the user reports; it does not read device screen time and cannot block applications, because a web page has no access to other applications or operating-system controls. These capabilities belong to a future native application.

## 5.13 Journal

Journal entries can be created, searched, updated and deleted. Separate journal-analysis routes analyse an entry and return recurring themes. The life-timeline and life-replay modules present historical records and allow a reflection to be attached to a period.

## 5.14 Goal System

Goals have a title, description, category, deadline, status, progress and ordered milestones. The generate-plan endpoint returns a plan (milestones, tasks and habits) selected from predefined templates by keyword matching on the goal title and category, for example web development, AI/data science and health or fitness goals. The user reviews the plan, and the apply-plan endpoint then stores the milestones and creates the tasks and habits, as shown below.

goal.milestones = newMilestones;

goal.progress = this.calculateProgress(goal.milestones);

await goal.save();

for (const taskData of acceptedPlan.tasks) {

await Task.create({ userId, title: taskData.title,

status: 'Pending', priority: 'High', dueDate: goal.deadline });

}

for (const habitData of acceptedPlan.habits) {

await Habit.create({ userId, title: habitData.title,

frequency: habitData.frequency === 'weekly' ? 'Weekly' : 'Daily' });

}

The plan is applied only when the user sends the accepted plan to the apply endpoint, so the user stays in control. The planner is rule-based; it is not a language-model service. A goal report endpoint summarises the goal’s progress and related task and habit counts.

## 5.15 AI Features

The ai module stores per-user settings: provider (OpenAI, Gemini, Claude, Groq or OpenRouter), model, an enabled flag and an API key encrypted with AES-256-GCM using a key derived from a server secret. The weekly-report, coach and health-analysis endpoints read the user’s recent tasks, habits, focus sessions, water logs, baseline and mission, and return structured text in FACT, INFERENCE and RECOMMENDATION sections. When there is no recorded data the coach returns a statement that it does not have enough data. In the inspected code these responses are generated from templates over the stored data; calls to an external language-model provider are not implemented, so provider selection is groundwork for future integration.

## 5.16 Reports / Analytics

The report service computes daily, weekly, monthly and yearly ranges and aggregates tasks, habits, focus sessions, water, sleep, mood, screen-time, goals and missions into a report summary and a dashboard summary. The insights module provides a personal baseline, patterns, trends and an attention view. The daily-mission service classifies the day type, selects a primary mission, generates supporting goals and a reminder, and exposes weekly and community missions and a review operation.

## 5.17 Security Implementation

export const standardLimiter = rateLimit({

windowMs: 15 * 60 * 1000,

max: process.env.NODE_ENV === 'development' ? 10000 : 300,

});

export const authLimiter = rateLimit({

windowMs: 15 * 60 * 1000,

max: process.env.NODE_ENV === 'development' ? 500 : 30,

});

Outside development, the general limiter allows 300 requests and the authentication limiter 30 requests per client per 15 minutes. Helmet and CORS are applied globally in app.ts.

## 5.18 Error Handling

Custom error classes (such as BadRequestError, NotFoundError, UnauthorizedError and ForbiddenError) carry an HTTP status. The central handler maps them to a uniform error response, formats Zod errors as HTTP 422 with field paths, and handles Mongoose cast errors; unknown routes return a not-found error.

## 5.19 API Implementation

Appendix A lists the 139 route definitions by module. Table 5.1 summarises the principal resources.

Table 5.1 — Principal API resources

| Base path | Representative operations |
| --- | --- |
| /auth | register, login, refresh-token, logout, forgot-password, reset-password |
| /tasks | list, create, get, update, complete, delete |
| /habits | list, create, update, complete, skip, undo, pause, resume, delete |
| /goals | list, create, get, update, ai-plan, apply-plan, report |
| /daily-mission | generate, today, weekly, community, toggle, review, history |
| /reports | dashboard, and one report per period type |

# CHAPTER 6 — TESTING

## 6.1 Testing Strategy

Testing in the current project is automated unit testing of the server-side service layer, supplemented by manual use of the client during development. Tests use the native Node.js test runner executed through tsx (npm test runs tsx --test tests/**/*.test.ts). Services receive their repositories through the constructor, and the tests substitute in-memory mock repositories, so the tests exercise business rules without a running MongoDB instance.

## 6.2 Unit Testing

There are 17 test files in lifeos-server/tests containing 103 test cases (counted from the source files). Table 6.1 lists the count for each file.

Table 6.1 — Test files and test-case counts

| Test file | Area | Test cases |
| --- | --- | --- |
| achievement.test.ts | Achievements | 4 |
| ai.test.ts | AI settings | 6 |
| auth.test.ts | Authentication | 7 |
| challenge.test.ts | Challenges | 7 |
| digital-detox.test.ts | Digital wellbeing | 4 |
| emergency-mode.test.ts | Emergency mode | 4 |
| focus.test.ts | Focus | 6 |
| foundation.test.ts | Foundation (JWT, validation) | 5 |
| group.test.ts | Groups | 7 |
| habit.test.ts | Habits | 8 |
| health.test.ts | Health | 7 |
| journal.test.ts | Journal | 6 |
| notification.test.ts | Notifications | 6 |
| report.test.ts | Reports | 6 |
| task.test.ts | Tasks | 6 |
| timeline.test.ts | Life timeline | 8 |
| user.test.ts | Users / settings | 6 |
| Total |  | 103 |

## 6.3 Integration Testing

Automated HTTP-level integration tests against a running Express application and database are not present in the repository. Integration between client and server was checked manually during development. This is recorded as a limitation.

## 6.4 API Testing

No automated API-level test collection (for example Postman or supertest) is included. The 139 route definitions were exercised through the client application and through the service-layer tests that mirror controller calls.

## 6.5 Authentication Testing

The authentication suite covers registration with a hashed password, rejection of duplicate email, login success and failure, token refresh, logout invalidation, and forgot/reset password. The foundation suite verifies signing and verification of access and refresh tokens and rejection of tampered tokens.

## 6.6 Validation Testing

The foundation suite verifies that Zod schemas validate request payloads and that a ZodError is passed to next() for invalid payloads. Business-rule validation is tested in the services, for example rejection of a sleep log whose wake time is not after the sleep time.

## 6.7 Database Testing

Because repositories are mocked, schema constraints and indexes are not exercised by automated tests. Database behaviour was checked manually against MongoDB during development.

## 6.8 Frontend Testing

The client has no automated test script or test files. Frontend verification was manual. ESLint and Prettier are configured for static checks.

## 6.9 Security Testing

Security-related behaviour is covered by service-layer tests: password hashing, token verification and tampering, refresh-token invalidation, cross-user access rejection for tasks, habits and health logs, and AES-256-GCM encryption round-trip. No penetration test, dependency audit report or automated rate-limit test is included.

## 6.10 Functional Testing

Functional behaviour of each module is covered by the suites in Table 6.1: for example a habit streak increments on completion and cannot be completed twice on the same day, and a focus session cannot be started against an unauthorised task.

## 6.11 Test Cases

Table 6.2 lists the test cases of six representative suites, extracted from the test source. The complete list for every suite is given in Appendix C. The test-case title states the expected behaviour, and the status reflects the author-reported test run in Section 6.12.

Table 6.2 — Selected test cases

| ID | Module | Test case (expected behaviour) | Status |
| --- | --- | --- | --- |
| TC001 | Authentication | Should register a new user with hashed password | Passed |
| TC002 | Authentication | Should reject registration with duplicate email | Passed |
| TC003 | Authentication | Should login with correct password and return tokens | Passed |
| TC004 | Authentication | Should reject login with wrong password | Passed |
| TC005 | Authentication | Should refresh tokens when valid refresh token is provided | Passed |
| TC006 | Authentication | Should logout and invalidate refresh token | Passed |
| TC007 | Authentication | Should handle forgot password and reset password successfully | Passed |
| TC008 | Tasks | Should create a new task successfully | Passed |
| TC009 | Tasks | Should retrieve task by ID for the owner | Passed |
| TC010 | Tasks | Should reject access to another user’s task with ForbiddenError | Passed |
| TC011 | Tasks | Should mark task as completed and set completedAt timestamp | Passed |
| TC012 | Tasks | Should list tasks with status filter | Passed |
| TC013 | Tasks | Should soft delete task and exclude it from retrieval | Passed |
| TC014 | Habits | Should create a habit with default 0 streak and 0% completion rate | Passed |
| TC015 | Habits | Should prevent cross-user access to habit details | Passed |
| TC016 | Habits | Should complete habit, increment streak and update completion rate | Passed |
| TC017 | Habits | Should prevent completing the same habit multiple times on the same day | Passed |
| TC018 | Habits | Should revert/undo accidental habit completion and restore streak | Passed |
| TC019 | Habits | Should pause and resume a habit correctly | Passed |
| TC020 | Habits | Should reset current streak upon skipping a habit | Passed |
| TC021 | Habits | Should soft delete habit and exclude it from active list | Passed |
| TC022 | Health | Should log water intake and correctly aggregate daily totals in ml | Passed |
| TC023 | Health | Should prevent updating or deleting water log by non-owner | Passed |
| TC024 | Health | Should log sleep and automatically calculate duration in minutes | Passed |
| TC025 | Health | Should reject sleep log if wakeTime is before or equal to sleepTime | Passed |
| TC026 | Health | Should log mood with score and note | Passed |
| TC027 | Health | Should prevent non-owner from updating mood log | Passed |
| TC028 | Health | Should return consolidated health summary with real metrics | Passed |
| TC029 | Focus | Should start a new focus session linked to a valid task | Passed |
| TC030 | Focus | Should reject starting focus session with an unauthorized task | Passed |
| TC031 | Focus | Should find the current active running session | Passed |
| TC032 | Focus | Should end the focus session, recording distractions and notes | Passed |
| TC033 | Focus | Should retrieve focus sessions list and calculate real daily analytics | Passed |
| TC034 | Focus | Should delete a focus session by owner and reject non-owner deletion | Passed |
| TC035 | Foundation (JWT, validation) | Should sign and verify access token correctly | Passed |
| TC036 | Foundation (JWT, validation) | Should sign and verify refresh token correctly | Passed |
| TC037 | Foundation (JWT, validation) | Should reject invalid or tampered access token | Passed |
| TC038 | Foundation (JWT, validation) | Should validate request payloads using Zod schema | Passed |
| TC039 | Foundation (JWT, validation) | Should pass ZodError to next() on invalid payload | Passed |

## 6.12 Test Results

The author-reported execution of the suite with the command above produced: 103 tests passed, 0 failed, total duration 6.96 seconds and exit code 0. These figures were supplied by the author from a local run. The tests were not re-run in the environment used to prepare this report because the project’s dependencies were not installed there, so the result is author-reported rather than independently reproduced. Screenshots of the terminal output should be added by the author at this point.

[INSERT SCREENSHOT 6.1: Terminal output of the test run] Add a screenshot of `npm test` output (103 passed, 0 failed)

Figure 6.1 — Terminal output of the test run

## 6.13 Defect Identification and Resolution

The review of the code for this report identified the following points. They are recorded here as known limitations of the current version, not as resolved defects.

Table 6.3 — Known limitations identified during review

| Item | Description | Planned handling |
| --- | --- | --- |
| Encryption secret fallback | The AI-key encryption routine falls back to a fixed default secret if neither ENCRYPTION_SECRET nor JWT_SECRET is set | Require a dedicated ENCRYPTION_SECRET in configuration |
| Duplicate client routes | Both /detox and /digital-detox pages exist | Consolidate into one route |
| Unused configuration | Cloudinary environment variables are declared but no upload feature or dependency exists | Implement media upload or remove the variables |
| Test coverage | No integration, API, database or frontend automated tests | Add supertest and component tests |

# CHAPTER 7 — RESULTS & DISCUSSION

## 7.1 Implemented Features

Table 7.1 gives the implementation status of each module, determined from the source code, routes and tests. The classification is: Implemented (working in the current project), Partial (some of the intended functionality exists), Future (not in the current code).

Table 7.1 — Module implementation status

| Module | Status | Evidence |
| --- | --- | --- |
| Authentication | Implemented | auth.service.ts, auth routes, JWT rotation; 7 tests. Password-reset delivery by email is not implemented (no mail dependency) |
| Dashboard and reports | Implemented | report.service.ts, /reports/dashboard; 6 tests |
| Tasks | Implemented | task service, /tasks; 6 tests |
| Habits | Implemented | habit service, history model; 8 tests. No streak-freeze |
| Focus | Implemented | focus service, /focus; 6 tests |
| Health | Partial | Water, sleep, mood CRUD; manual body metrics, activity and mindfulness; no heart rate, steps or wearables |
| Digital wellbeing | Partial | Manual usage, budgets, detox sessions, urge interventions; no automatic tracking or blocking |
| Journal and timeline | Implemented | journal, journal-analysis, timeline, life-replay modules; 6 + 8 tests |
| Goals | Implemented | goal model, service and routes, milestones, goal report |
| Goal planner (“AI plan”) | Partial | Rule-based templates; user applies plan; no language-model call |
| AI settings and AI endpoints | Partial | Encrypted key storage, provider/model settings; template-based coach, weekly report and health analysis over stored data; no external model call; 6 tests |
| Missions | Implemented | daily-mission service and routes |
| Insights | Implemented | insights routes: baseline, patterns, trends, attention |
| Groups, challenges, achievements | Implemented | services and routes; 7 + 7 + 4 tests |
| Notifications | Partial | Stored in-app notifications and preferences; 6 tests; no push or desktop notifications |
| Emergency mode | Implemented | emergency-mode service; 4 tests |
| Media upload (Cloudinary) | Not implemented | Environment variables only |
| Native mobile application | Future | No native code |
| Wearables / health platforms | Future | No integration code |

## 7.2 System Demonstration

The following figures are to be inserted from the running application at the addresses shown. They are left as placeholders in this document.

[INSERT SCREENSHOT 7.1: Authentication page] http://localhost:3000/login — login form

Figure 7.1 — Authentication page

[INSERT SCREENSHOT 7.2: Main dashboard] http://localhost:3000/dashboard — active goal card and today’s mission

Figure 7.2 — Main dashboard

[INSERT SCREENSHOT 7.3: Strategic goals] http://localhost:3000/goals — goal roadmap with milestone progress

Figure 7.3 — Strategic goals

[INSERT SCREENSHOT 7.4: Missions (daily)] http://localhost:3000/missions — primary mission, rationale and checklist

Figure 7.4 — Missions (daily)

[INSERT SCREENSHOT 7.5: Missions (weekly)] http://localhost:3000/missions (Weekly tab) — milestone-derived weekly targets

Figure 7.5 — Missions (weekly)

[INSERT SCREENSHOT 7.6: Focus sessions] http://localhost:3000/focus — timed session and distraction tracking

Figure 7.6 — Focus sessions

[INSERT SCREENSHOT 7.7: Health trackers] http://localhost:3000/health — sleep, hydration and mood cards

Figure 7.7 — Health trackers

[INSERT SCREENSHOT 7.8: Digital detox] http://localhost:3000/digital-detox — screen budget versus usage

Figure 7.8 — Digital detox

[INSERT SCREENSHOT 7.9: Journal] http://localhost:3000/journal — guided prompt templates and mood tags

Figure 7.9 — Journal

[INSERT SCREENSHOT 7.10: Analytical reports] http://localhost:3000/reports — today overview and summaries

Figure 7.10 — Analytical reports

## 7.3 Functional Results

All modules listed as implemented in Table 7.1 expose working endpoints and have corresponding client pages. The service-layer suite passed in the author-reported run.

## 7.4 UI Results

The client provides a sidebar and top bar for desktop and a mobile navigation component, light and dark themes, a command palette and chart-based reports. No formal usability evaluation was conducted.

## 7.5 Performance Observations

No formal performance testing was conducted and no response-time benchmarks are claimed. The only timing recorded is the 6.96-second duration of the unit-test run.

## 7.6 Security Results

The security controls listed in Section 4.15 are present in the code and the associated unit tests passed in the author-reported run. No external security assessment was performed.

## 7.7 User Experience

No user study or user statistics are available; experience was assessed informally by the developer.

## 7.8 Module-wise Results

Module results are given in Table 6.1 (test cases) and Table 7.1 (status). The project contains 36 data models, 139 route definitions across 23 route modules, 21 client feature folders and approximately 32.7 KLOC of application code excluding tests.

## 7.9 Limitations

- Web-only: no operating-system-level monitoring, blocking or native notifications.

- Manual data entry for health and digital usage.

- Rule-based planning; AI endpoints do not call an external model.

- Testing is limited to service-layer unit tests.

## 7.10 Discussion

The project meets its main objective of integrating several behavioural domains under one authenticated API and data model, and the goal-to-task/habit flow, reports and missions demonstrate the connection between domains. The results do not show that the system improves user behaviour, because no user evaluation was carried out. The rule-based planner and template-based AI endpoints are useful for demonstrating the intended data flow, but they are less flexible than a real language-model integration.

# CHAPTER 8 — CONCLUSION & FUTURE SCOPE

## 8.1 Conclusion

LifeOS is a working full-stack web application that unifies goals, tasks, habits, focus, health records, digital-behaviour records, journaling, missions, reports and social features in one account. It is implemented with Next.js, Express and MongoDB, secured with JWT rotation, validation and rate limiting, and verified at service level by 103 automated tests.

## 8.2 Objectives Achieved

Table 8.1 — Objectives and outcome

| Objective | Outcome |
| --- | --- |
| Layered REST API with MongoDB | Achieved: 139 route definitions, 36 models |
| Secure authentication with refresh rotation | Achieved |
| Task, habit, focus, health, wellbeing, journal modules | Achieved; health and wellbeing are manual-entry (partial) |
| Goal module with user-approved plan | Achieved using rule-based templates |
| Reports and daily mission | Achieved |
| Responsive web client | Achieved; no formal usability study |
| Automated verification | Achieved for the service layer only |

## 8.3 Current System Limitations

The limitations are those in Section 7.9. They are the starting point for the future work below.

## 8.4 Future Enhancements

The items in Sections 8.5 to 8.12 are planned work and are not part of the current implementation. Additional near-term items are: dedicated encryption-secret configuration, email delivery for password reset, media upload, integration and frontend automated tests, and consolidation of the duplicate detox pages.

## 8.5 Native Mobile Application

A native application would allow push notifications, background tasks, offline storage and device APIs that a web page cannot access.

## 8.6 Health Integrations

Heart rate, step counts and sleep data could be imported through Apple HealthKit and Android Health Connect, replacing manual entry for these metrics.

## 8.7 Advanced Digital Wellbeing

A native application could read device usage (iOS Screen Time, Android UsageStats) and, where the platform allows, enforce application limits during detox sessions. This is not possible from the web implementation.

## 8.8 Advanced Behaviour Intelligence

Existing baseline, pattern and trend services could be extended with statistical analysis across domains, for example relating sleep duration to next-day focus time.

## 8.9 AI Coach

The stored provider and encrypted-key settings could be connected to an actual language-model API. Prompts would be built from the user’s own records, outputs validated, and recommendations kept subject to user approval, as the goal-plan flow already does.

## 8.10 Predictive Analytics

With sufficient longitudinal data, models could estimate goal-completion likelihood or habit-lapse risk. This requires data collection over time and validation before any claim is made.

## 8.11 Wearable Integration

Direct wearable integration would depend on the native or health-platform integrations in Section 8.6.

## 8.12 Future Research Directions

A user study could evaluate whether the integrated view changes goal progress or habit adherence compared with separate tools, and whether intervention prompts for digital urges reduce usage.

# REFERENCES

Boehm, B. W. (1981). Software Engineering Economics. Englewood Cliffs, NJ: Prentice-Hall.

Deterding, S., Dixon, D., Khaled, R. and Nacke, L. (2011). From game design elements to gamefulness: defining “gamification”. Proceedings of the 15th International Academic MindTrek Conference. ACM.

Fogg, B. J. (2009). A behavior model for persuasive design. Proceedings of the 4th International Conference on Persuasive Technology. ACM.

Jones, M., Bradley, J. and Sakimura, N. (2015). JSON Web Token (JWT). RFC 7519. IETF.

Lally, P., van Jaarsveld, C. H. M., Potts, H. W. W. and Wardle, J. (2010). How are habits formed: modelling habit formation in the real world. European Journal of Social Psychology, 40(6), 998–1009.

Li, I., Dey, A. and Forlizzi, J. (2010). A stage-based model of personal informatics systems. Proceedings of the SIGCHI Conference on Human Factors in Computing Systems (CHI 2010). ACM.

Locke, E. A. and Latham, G. P. (2002). Building a practically useful theory of goal setting and task motivation. American Psychologist, 57(9), 705–717.

Roffarello, A. M. and De Russis, L. (2019). The race towards digital wellbeing: issues and opportunities. Proceedings of the CHI Conference on Human Factors in Computing Systems. ACM.

OWASP Foundation. OWASP Top 10. https://owasp.org/Top10/

Official documentation: Next.js (https://nextjs.org/docs), React (https://react.dev), Express (https://expressjs.com), MongoDB (https://www.mongodb.com/docs), Mongoose (https://mongoosejs.com/docs), Zod (https://zod.dev), TanStack Query (https://tanstack.com/query).

# APPENDIX A — API ENDPOINTS

The table lists every route definition read from lifeos-server/src/routes (139 in total, derived programmatically from the route files). Paths are relative to each base path.

Table A.1 — API endpoints by module

| Base path | Count | Endpoints (METHOD path) |
| --- | --- | --- |
| /api/v1/achievements | 2 | GET /; GET /:achievementId |
| /api/v1/ai | 7 | GET /settings; POST /settings; PATCH /settings; DELETE /settings; POST /reports/weekly; POST /coach; POST /health-analysis |
| /api/v1/auth | 6 | POST /register; POST /login; POST /refresh-token; POST /logout; POST /forgot-password; POST /reset-password |
| /api/v1/challenges | 9 | POST /; GET /; GET /:challengeId; PATCH /:challengeId; DELETE /:challengeId; POST /:challengeId/join; POST /:challengeId/leave; PATCH /:challengeId/progress; GET /:challengeId/leaderboard |
| /api/v1/daily-mission | 8 | POST /generate; GET /weekly; GET /community; PATCH /toggle; GET /today; PUT /:id/review; GET /history; DELETE /:id |
| /api/v1/digital-detox | 5 | GET /settings; PATCH /settings; GET /usage; POST /usage; GET /opportunity-cost |
| /api/v1/digital-wellbeing | 7 | POST /usage; GET /usage/summary; POST /budget; POST /urge; GET /urge/insights; POST /detox/start; POST /detox/end |
| /api/v1/emergency-mode | 3 | GET /status; POST /enable; POST /disable |
| /api/v1/focus | 5 | GET /; GET /current; POST /start; POST /end; DELETE /:id |
| /api/v1/goals | 7 | GET /; POST /; GET /:id; PUT /:id; POST /:id/ai-plan; POST /:id/apply-plan; GET /:id/report |
| /api/v1/groups | 10 | POST /; GET /; POST /join; GET /:groupId; PATCH /:groupId; DELETE /:groupId; POST /:groupId/leave; DELETE /:groupId/members/:userId; PATCH /:groupId/members/:userId; POST /:groupId/goals/vote |
| /api/v1/habits | 10 | GET /; POST /; GET /:habitId; PATCH /:habitId; POST /:habitId/complete; POST /:habitId/skip; POST /:habitId/undo; PATCH /:habitId/pause; PATCH /:habitId/resume; DELETE /:habitId |
| /api/v1/health/expansion | 6 | POST /body-metrics; GET /body-metrics; POST /activity; GET /activity/summary; POST /mindfulness; GET /mindfulness/insight |
| /api/v1/health | 13 | GET /summary; GET /water; POST /water; PATCH /water/:id; DELETE /water/:id; GET /sleep; POST /sleep; PATCH /sleep/:id; DELETE /sleep/:id; GET /mood; POST /mood; PATCH /mood/:id; DELETE /mood/:id |
| /api/v1/insights | 6 | GET /baseline; POST /baseline; GET /patterns; GET /trends; GET /attention; GET / |
| /api/v1/journal-analysis | 3 | GET /themes; POST /:journalId/analyze; GET /:journalId/analysis |
| /api/v1/journals | 6 | GET /; GET /search; POST /; GET /:journalId; PATCH /:journalId; DELETE /:journalId |
| /api/v1/life-replay | 3 | GET /history/:period; GET /:period; POST /:id/reflection |
| /api/v1/notifications | 8 | GET /preferences; PATCH /preferences; GET /; GET /unread; GET /unread-count; PATCH /read-all; PATCH /:notificationId/read; DELETE /:notificationId |
| /api/v1/reports | 2 | GET /dashboard; GET /:type |
| /api/v1/tasks | 6 | GET /; POST /; GET /:taskId; PATCH /:taskId; PATCH /:taskId/complete; DELETE /:taskId |
| /api/v1/life-timeline | 2 | GET /; GET /:entryId |
| /api/v1/users | 5 | GET /me; PATCH /me; POST /change-password; GET /export; DELETE /me |

# APPENDIX B — DATABASE SCHEMAS

The 36 Mongoose models are listed in Table 4.1. Two representative schemas are summarised below.

Table B.1 — Goal model (goal.model.ts)

| Field | Type | Notes |
| --- | --- | --- |
| userId | ObjectId → User | required, indexed |
| title, description | String | title required |
| category | Enum | career, education, health, fitness, personal, finance, relationships, creativity, other |
| deadline | Date | required |
| status | Enum | active, completed, paused, abandoned (default active) |
| milestones[] | Embedded | title, completed (default false), order |
| progress | Number | default 0 |

Table B.2 — Habit fields (types/habit.types.ts)

| Field | Type |
| --- | --- |
| userId | ObjectId → User |
| title, description | String |
| frequency | Daily / Weekly / Monthly |
| reminderTime | String (optional) |
| targetDays | Number |
| currentStreak, longestStreak, completionRate | Number |
| isPaused, isDeleted | Boolean |

# APPENDIX C — TEST CASES

All test cases extracted from the 17 test files (total 103).

Table C.1 — achievement.test.ts (4 cases)

| # | Test case |
| --- | --- |
| 1 | should list all predefined achievement badges with unlock status |
| 2 | should manually unlock a badge and update unlock percentage |
| 3 | should retrieve a single unlocked achievement by ID |
| 4 | should prevent cross-user access to unlocked achievement details |

Table C.2 — ai.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should verify AES-256-GCM encryption and decryption roundtrip |
| 2 | should return disabled AI state when user has not configured BYOK settings |
| 3 | should save encrypted AI settings without returning the plain-text key |
| 4 | should update AI provider model configuration |
| 5 | should delete AI settings and clear stored key |
| 6 | should reject AI coach queries when AI is not configured or disabled |

Table C.3 — auth.test.ts (7 cases)

| # | Test case |
| --- | --- |
| 1 | should register a new user with hashed password |
| 2 | should reject registration with duplicate email |
| 3 | should login with correct password and return tokens |
| 4 | should reject login with wrong password |
| 5 | should refresh tokens when valid refresh token is provided |
| 6 | should logout and invalidate refresh token |
| 7 | should handle forgot password and reset password successfully |

Table C.4 — challenge.test.ts (7 cases)

| # | Test case |
| --- | --- |
| 1 | should create a challenge and automatically enroll the creator as a participant |
| 2 | should allow another user to join the challenge |
| 3 | should prevent joining the same challenge twice |
| 4 | should update user progress and mark as completed when reaching 100% |
| 5 | should return ranked leaderboard sorted by progress |
| 6 | should allow a participant to leave the challenge |
| 7 | should prevent non-creators from deleting the challenge |

Table C.5 — digital-detox.test.ts (4 cases)

| # | Test case |
| --- | --- |
| 1 | should return default detox settings when first accessed |
| 2 | should update detox settings and per-app limits |
| 3 | should log screen time and calculate usage percentage and threshold warning |
| 4 | should accurately calculate opportunity cost from screen time saved |

Table C.6 — emergency-mode.test.ts (4 cases)

| # | Test case |
| --- | --- |
| 1 | should return inactive state when no emergency mode record exists |
| 2 | should enable emergency mode, snapshot detox settings, and activate Focus Lock |
| 3 | should disable emergency mode and restore prior settings snapshot |
| 4 | should be idempotent when enabling emergency mode that is already active |

Table C.7 — focus.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should start a new focus session linked to a valid task |
| 2 | should reject starting focus session with an unauthorized task |
| 3 | should find the current active running session |
| 4 | should end the focus session, recording distractions and notes |
| 5 | should retrieve focus sessions list and calculate real daily analytics |
| 6 | should delete a focus session by owner and reject non-owner deletion |

Table C.8 — foundation.test.ts (5 cases)

| # | Test case |
| --- | --- |
| 1 | should sign and verify access token correctly |
| 2 | should sign and verify refresh token correctly |
| 3 | should reject invalid or tampered access token |
| 4 | should validate request payloads using Zod schema |
| 5 | should pass ZodError to next() on invalid payload |

Table C.9 — group.test.ts (7 cases)

| # | Test case |
| --- | --- |
| 1 | should create a group with unique invite code and set creator as Owner |
| 2 | should allow another user to join the group via valid invite code |
| 3 | should reject joining with an invalid invite code |
| 4 | should reject duplicate join attempts by the same user |
| 5 | should allow Owner or Admin to update member role |
| 6 | should allow group members to vote on weekly goals |
| 7 | should allow non-owner members to leave the group and prevent owner from leaving without transfer |

Table C.10 — habit.test.ts (8 cases)

| # | Test case |
| --- | --- |
| 1 | should create a habit with default 0 streak and 0% completion rate |
| 2 | should prevent cross-user access to habit details |
| 3 | should complete habit, increment streak and update completion rate |
| 4 | should prevent completing the same habit multiple times on the same day |
| 5 | should revert/undo accidental habit completion and restore streak |
| 6 | should pause and resume a habit correctly |
| 7 | should reset current streak upon skipping a habit |
| 8 | should soft delete habit and exclude it from active list |

Table C.11 — health.test.ts (7 cases)

| # | Test case |
| --- | --- |
| 1 | should log water intake and correctly aggregate daily totals in ml |
| 2 | should prevent updating or deleting water log by non-owner |
| 3 | should log sleep and automatically calculate duration in minutes |
| 4 | should reject sleep log if wakeTime is before or equal to sleepTime |
| 5 | should log mood with score and note |
| 6 | should prevent non-owner from updating mood log |
| 7 | should return consolidated health summary with real metrics |

Table C.12 — journal.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should create a journal entry with mood and tags |
| 2 | should prevent another user from accessing the journal entry |
| 3 | should search entries across title, content, and tags |
| 4 | should filter entries by mood |
| 5 | should update journal entry content and tags |
| 6 | should soft delete journal entry and exclude it from searches |

Table C.13 — notification.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should return default preferences when first accessed |
| 2 | should update preferences correctly |
| 3 | should deliver system notifications unconditionally |
| 4 | should suppress disabled task reminders per user preferences |
| 5 | should mark an individual notification as read |
| 6 | should mark all notifications as read and delete notification |

Table C.14 — report.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should compute correct daily period start and end |
| 2 | should compute weekly period starting on Monday |
| 3 | should compute correct monthly period (first to last day of month) |
| 4 | should generate a report and store it in repository |
| 5 | should return zero summary when no data exists |
| 6 | should generate reports for all four period types |

Table C.15 — task.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should create a new task successfully |
| 2 | should retrieve task by ID for the owner |
| 3 | should reject access to another user’s task with ForbiddenError |
| 4 | should mark task as completed and set completedAt timestamp |
| 5 | should list tasks with status filter |
| 6 | should soft delete task and exclude it from retrieval |

Table C.16 — timeline.test.ts (8 cases)

| # | Test case |
| --- | --- |
| 1 | should return an empty timeline with clean pagination when no entries exist |
| 2 | should record timeline entries and return them in reverse chronological order |
| 3 | should prevent duplicate timeline entries for the exact same source milestone |
| 4 | should filter timeline entries by entryType |
| 5 | should filter timeline entries by date range (from / to) |
| 6 | should paginate timeline results properly |
| 7 | should retrieve a single timeline entry by ID for the owner |
| 8 | should reject retrieval of another user’s timeline entry with NotFoundError |

Table C.17 — user.test.ts (6 cases)

| # | Test case |
| --- | --- |
| 1 | should initialize user and fetch profile with safe fields |
| 2 | should update profile settings including theme, language, and timezone |
| 3 | should reject password change when current password is incorrect |
| 4 | should change password successfully with valid current password |
| 5 | should export complete user data archive in JSON format per FR-023 |
| 6 | should delete user account permanently per FR-025 |

# APPENDIX D — ADDITIONAL SCREENSHOTS

[INSERT SCREENSHOT D.1: Additional screen (to be added)] Insert further screenshots here

Figure D.1 — Additional screen (to be added)

# APPENDIX G — COCOMO CALCULATIONS

The calculation and assumptions are given in Section 3.12 (Table 3.6). The Gantt chart is given in Section 3.11 (Figure 3.1).